DREAMTOUR

# DreamTour Website and Admin Panel Requirements

Sprint 1 Customer Website and Basic Admin Panel

| Prepared for | DreamTour developer team |
| --- | --- |
| Requested by | DreamTour |
| Document date | 24 September 2026 |
| Document version | 1.1 Parts 1 and 2 |

Purpose

This document explains the additional changes required for the existing DreamTour website and the basic admin panel needed for the first development sprint. The developer team should implement the functions and page layout described below, verify them on desktop and mobile, and provide a staging version for DreamTour's review before publishing the changes.

Part 1 covers customer-facing website functions and homepage appearance. Part 2 defines a simple trip-registration and passenger-management workflow that can be expanded in future sprints.

# Part 1 Website Function and Design Updates

The following four requirements are included in this stage. The requirement IDs should be used in development updates, questions, testing notes, and the final completion report.

| ID | Area | Required outcome | Priority |
| --- | --- | --- | --- |
| WEB 01 | Booking form | Collect complete contact, passenger, pickup and consent details; allow review before submission. | High |
| WEB 02 | Homepage hero | Replace the small image area with a full-width, changeable image carousel. | High |
| WEB 03 | Homepage video | Add an About DreamTour presentation-video section that can be shown or hidden. | Medium |
| WEB 04 | Search bar | Move search below the hero carousel so it never covers the main image. | High |

## Target Homepage Order

The top of the homepage should follow this order:

Full-width image carousel

Trip search bar positioned below the carousel

About DreamTour presentation-video section

Existing homepage content and trip sections

| WEB 01 | Booking Form Improvements | High |
| --- | --- | --- |

# 1 Booking Form Improvements

Objective: update the existing booking form so DreamTour receives complete contact and pickup information for every passenger, obtains the correct policy acknowledgements, and gives the customer one final opportunity to verify the booking before it is submitted.

## 1.1 WhatsApp Number and Country Code

Keep the current telephone-number field and add a separate WhatsApp-number field to the booking form.

Add a searchable country-code selector beside the WhatsApp number.

Show the country name or flag and international dialing code, for example Canada +1.

Save the full WhatsApp number in international format, including the selected country code.

Validate the number and display a clear message when the format is incomplete or invalid.

Recommended convenience option: 'My WhatsApp number is the same as my phone number.' When selected, copy the existing phone number into the WhatsApp field.

## 1.2 Passenger Specific Pickup Points

After the customer selects the number of passengers, the form must create the same number of passenger sections. Each passenger must be connected to one specific pickup point.

Example: if the customer selects five passengers, display Passenger 1 through Passenger 5. Each section must include at least the passenger's full name and pickup-point selection.

| Passenger | Full name | Pickup point |
| --- | --- | --- |
| 1 | Required text field | Required dropdown |
| 2 | Required text field | Required dropdown |
| 3 | Required text field | Required dropdown |
| 4 | Required text field | Required dropdown |
| 5 | Required text field | Required dropdown |

Optional convenience control: add 'All passengers use the same pickup point.' If selected, apply one pickup point to every passenger while still allowing an individual pickup point to be changed before submission.

Validation: the booking cannot continue to the review step when a required passenger name or pickup point is missing.

## 1.3 Policy and Privacy Consent

Place the consent checkboxes near the end of the booking form, before the customer proceeds to the review step. Required and optional consent must be clearly separated.

| Type | Customer-facing wording | Default |
| --- | --- | --- |
| Required | I have read and accept DreamTour's Terms and Conditions of Booking. | Unchecked |
| Required | I have read DreamTour's Personal Data Protection and Privacy Policy. | Unchecked |
| Optional | I agree to the use of my personal data by DreamTour for communicating news, promotions, client relationship management and marketing activities. | Unchecked |

The words 'Terms and Conditions of Booking' and 'Personal Data Protection and Privacy Policy' must be clickable and open the corresponding DreamTour policy pages in a new browser tab. The two required checkboxes must block submission until selected. The marketing checkbox must remain optional, must be unchecked by default, and must be stored separately from the required policy acknowledgements.

Reference examples supplied by DreamTour: Terms and Conditions and Personal Data Protection Policy.

Important: these Safeway Tours pages are examples of the desired policy-link function only. Do not display the Safeway Tours name and do not use these external URLs on the production DreamTour website. DreamTour's final policy wording and URLs must be inserted before launch.

## 1.4 Final Review Before Submission

After completing the booking form, the customer must select a button such as 'Review Booking.' The system must then display a complete summary of the information entered before creating the booking.

Trip name and travel date

Primary contact name, email, phone number and WhatsApp number with country code

Number of passengers

Every passenger's name and assigned pickup point

Any other information already collected by the current booking form

Displayed price or payment summary, if these items are part of the current booking process

Policy and marketing-consent status

Provide two clear actions: 'Edit Booking Information' and 'Confirm and Submit Booking.' Returning to edit must preserve all information already entered. The booking record must not be created until the customer chooses the final confirmation action. Disable repeated clicks while submission is processing to prevent duplicate bookings.

### WEB 01 Acceptance Criteria

✓ WhatsApp country code and number are collected, validated and saved.

✓ The selected passenger quantity generates the same number of passenger sections.

✓ Every passenger is visibly connected to a pickup point in the form and saved booking.

✓ Required policy checkboxes block submission when unchecked.

✓ Optional marketing consent is unchecked by default and does not block booking.

✓ The customer can review, edit and finally confirm the booking without losing data.

✓ Only one booking is created after final confirmation.

| WEB 02 | Full Width Homepage Image Carousel | High |
| --- | --- | --- |

# 2 Full Width Homepage Image Carousel

Current issue: the main homepage image is displayed in a small frame. DreamTour wants the image area to become the main visual background at the top of the homepage.

## Required Change

Replace the small image frame with a full-width hero banner that uses the available width of the homepage.

Build this hero area as an image carousel so multiple promotional images can be displayed and changed.

Support manual navigation with previous and next controls and visible slide indicators.

Automatic slide rotation may be used, but the timing must be comfortable and the customer must still be able to navigate manually.

Images must remain clear and properly cropped on desktop, tablet and mobile screens.

Any heading, short description or button placed over the carousel must remain readable and must not cover the main subject of the image.

The front-end component must support adding, removing, reordering and enabling or disabling slides when the corresponding admin-panel controls are defined in Part 2.

### WEB 02 Acceptance Criteria

✓ The hero carousel spans the intended homepage width and is visually dominant.

✓ At least two images can rotate without stretching or breaking the layout.

✓ Manual controls work with mouse, touch and keyboard navigation.

✓ The carousel is responsive and has no text or control overlap at common screen sizes.

✓ Each image supports appropriate alternative text for accessibility.

| WEB 03 | Homepage Presentation Video | Medium |
| --- | --- | --- |

# 3 Homepage Presentation Video

Add one dedicated homepage section for a future DreamTour presentation video. The video will introduce DreamTour and explain the company to visitors.

## Required Change

Create a responsive video frame that looks correct on desktop, tablet and mobile.

Support a video title, short description and thumbnail or poster image.

Include standard play, pause, volume and full-screen controls.

Do not play sound automatically. If autoplay is used, the video must start muted and follow browser rules.

Provide a show or hide status for the entire video section. When hidden, the section must disappear cleanly without leaving a blank gap.

The future admin panel must allow DreamTour to replace the video, edit the title or description, and show or hide the section without deleting it. Detailed admin controls will be specified in Part 2.

### WEB 03 Acceptance Criteria

✓ The video frame is responsive and does not distort the video.

✓ The video can be played with normal controls and without forced sound.

✓ The whole section can be hidden and shown again without losing its saved content.

✓ A hidden video section leaves no empty spacing on the homepage.

| WEB 04 | Search Bar Placement | High |
| --- | --- | --- |

# 4 Search Bar Placement

Move the trip search bar below the full-width image carousel. The search bar must not cover the carousel image, carousel text, navigation arrows or slide indicators.

Place the search bar in its own section directly below the carousel.

Keep the current search functions unless DreamTour requests separate search-function changes.

Use clear spacing so the search area feels connected to the hero section but remains visually separate.

On mobile, stack or resize the search fields and button so every control remains easy to use.

The search button and all inputs must remain visible without horizontal scrolling.

### WEB 04 Acceptance Criteria

✓ The search bar is positioned below the carousel at all supported screen sizes.

✓ The search bar never overlays or hides any part of the hero image or its controls.

✓ All existing search functions continue to work after the layout change.

✓ The mobile layout is readable, touch-friendly and free of horizontal scrolling.

# 5 General Implementation and Testing Requirements

The following requirements apply to all four changes in this document.

Preserve the existing DreamTour visual identity. Use the current logo, brand colours and site typography consistently.

Do not remove or break existing trip pages, search functions, booking records, payment functions or analytics during implementation.

Test the changes on current versions of Chrome, Edge, Safari and common mobile browsers.

Test desktop, tablet and mobile layouts, including small mobile screens.

Use clear validation messages beside the relevant booking fields.

All interactive controls must be keyboard accessible and have visible focus states.

Optimize homepage images and video loading so the new design does not create unnecessary page delays.

Provide a staging link for DreamTour to review and approve before publishing to the live website.

# 6 Developer Delivery Checklist

✓ WEB 01 booking-form improvements are implemented and tested.

✓ WEB 02 full-width carousel is implemented and responsive.

✓ WEB 03 presentation-video section is implemented with show and hide behaviour.

✓ WEB 04 search bar is moved below the carousel and retains its current function.

✓ Desktop and mobile staging views are ready for DreamTour review.

✓ Any required DreamTour policy URLs or final wording still needed from DreamTour are listed clearly.

✓ No changes are published to the live website until DreamTour approves the staging version.

# Part 2 Basic Admin Panel and Trip Registration

The first-sprint admin panel should be simple and practical. DreamTour staff must be able to create a trip, receive a unique public booking link, share that link with customers, and see every submitted registration automatically in the correct trip list. The system must also show how many passengers have registered and how many seats remain.

| ID | Area | Required outcome | Priority |
| --- | --- | --- | --- |
| ADM 01 | Trip setup | Create a trip and generate one unique shareable booking link. | High |
| ADM 02 | Booking page | Collect customer, passenger, pickup, contact and payment-proof information. | High |
| ADM 03 | Registration list | Add every submitted booking automatically to the correct trip list. | High |
| ADM 04 | Seat counter | Show registered passengers and remaining seats using the trip capacity. | High |
| ADM 05 | Staff updates | Allow staff to edit booking, payment, status and notes fields. | High |

## Basic Sprint Workflow

1.  DreamTour staff creates a trip in the admin panel.

2.  The system generates a unique public registration link for that trip.

3.  DreamTour copies and shares the link with customers.

4.  The customer opens the link, completes the form, reviews the information and submits it.

5.  The registration is automatically added to that trip's admin list.

6.  The registered-passenger and remaining-seat totals update automatically.

| ADM 01 | Trip Setup and Shareable Link | High |
| --- | --- | --- |

# 7 Trip Setup and Shareable Booking Link

The admin panel must include a simple 'Create Trip' page. Only the information needed to identify the trip, display the correct public form and calculate available seats is required for the first sprint.

| Trip field | Required | Example | Behaviour |
| --- | --- | --- | --- |
| Trip name or destination | Yes | Ottawa Day Trip | Displayed on the booking page and admin list. |
| Travel date | Yes | 7 November 2026 | Displayed automatically; customer cannot change it. |
| Total seat capacity | Yes | 56 | Used to calculate seats remaining. |
| Vehicle type | No | Bus or van | Optional dropdown: Bus, Van or Other. |
| Price per person | No | $145 | If entered, it may help calculate the balance. |
| Trip status | Yes | Active | Active, Hidden, Sold Out or Closed. |

## Link Generation

After the trip is saved, generate one unique public booking URL, for example https://dreamtour.example/book/unique-trip-code.

Provide a 'Copy Booking Link' button in the admin panel.

Customers must be able to open the link without an admin account or customer login.

The destination and travel date must load automatically from the selected trip and must not be changeable by the customer.

If a trip is Hidden, Closed or Sold Out, the public link must stop accepting registrations and show a clear message.

Important: vehicle type alone cannot calculate remaining seats because buses and vans may have different capacities. Total seat capacity must therefore be a separate required field.

| ADM 02 | Public Booking Page and Form | High |
| --- | --- | --- |

# 8 Public Booking Page and Registration Form

Each generated link must open a clean DreamTour registration page for one specific trip. The page must use the booking-form improvements in Part 1, including passenger-specific pickup points, consent checkboxes and a final review step.

## 8.1 Information Displayed Automatically

Trip name or destination

Travel date

Vehicle type, when provided

Price per person, when provided

Current availability or Sold Out status

## 8.2 Information Entered by the Customer

| Form field | Required | First-sprint behaviour |
| --- | --- | --- |
| Number of people | Yes | Creates the same number of passenger-name and pickup-point fields. |
| Passenger name or names | Yes | One full name for every passenger. |
| Pickup point | Yes | Selected separately for every passenger. |
| Canadian phone number | Yes | Primary customer contact number. |
| WhatsApp number | Yes | Includes the selectable international country code from Part 1. |
| Emergency contact number | Yes | Separate emergency-contact telephone number. |
| Payment screenshot | Conditional | JPG, PNG or PDF upload; required when the customer reports a payment. |
| Policy consent | Yes | Required Terms and Privacy checkboxes from Part 1. |
| Marketing consent | No | Optional and unchecked by default. |

## 8.3 Payment Information

For the first sprint, customers upload proof of payment instead of paying through the website. The customer should not control the official Deposit Paid or Balance values. Those values must be maintained by DreamTour staff in the admin panel after the screenshot is checked.

Accept JPG, PNG and PDF proof-of-payment files with a reasonable upload limit, such as 10 MB.

Store the file securely and make it visible only to authenticated DreamTour staff.

No online payment gateway is required in this sprint.

## 8.4 Review and Submission

Before submission, show the customer every trip, contact, passenger and pickup detail entered. Provide 'Edit Booking Information' and 'Confirm and Submit Booking' actions. After submission, show a confirmation message and unique booking reference number.

| ADM 03 | Automatic Registration and Passenger List | High |
| --- | --- | --- |

# 9 Automatic Admin Registration List

A successful customer submission must automatically create a booking record under the correct trip. DreamTour staff must not need to copy information manually from WhatsApp or email.

## 9.1 Trip Registration List

The admin trip page must show one searchable list containing at least the following information:

Booking reference number and submission date

Trip name and travel date

Primary customer name

Canadian phone number and WhatsApp number

Emergency contact number

Number of passengers

Every passenger name and pickup point

Payment-proof file or thumbnail

Deposit paid, balance and payment status

Booking status and internal staff notes

## 9.2 Passenger View

The admin panel must also make it easy to see the final list of individual travellers. A group booking with five passengers must create five passenger entries connected to the same booking reference. This view should show each passenger's name and pickup point while keeping the group connected.

Filter the list by trip, booking status and pickup point.

Search by passenger name, primary customer name, phone number or booking reference.

For the first sprint, viewing the list on screen is required. Printable and spreadsheet exports may be added in a future sprint.

| ADM 04 | Passenger Totals and Seats Remaining | High |
| --- | --- | --- |

# 10 Passenger Totals and Seats Remaining

Every trip page in the admin panel must show a clear capacity summary.

| Counter | Definition |
| --- | --- |
| Total capacity | The seat capacity entered when the trip was created. |
| Registered passengers | The sum of passenger quantities from all non-cancelled bookings. |
| Seats remaining | Total capacity minus registered passengers. |
| Bookings received | The number of submitted booking forms, which is different from passenger quantity. |

Seat calculation: Seats Remaining = Total Seat Capacity - Registered Passengers.

A new submission must immediately update the passenger and remaining-seat totals.

A cancelled booking must release its passenger seats and update the totals.

If a requested passenger quantity is greater than the number of seats remaining, prevent submission and show the available quantity.

When zero seats remain, automatically show Sold Out and stop new registrations.

| ADM 05 | Staff Editing and Payment Tracking | High |
| --- | --- | --- |

# 11 Staff Editing and Payment Tracking

Authenticated DreamTour staff must be able to open a booking and update information when a customer contacts DreamTour or after payment is verified.

Edit passenger names, pickup points, phone numbers and emergency contact details.

Change passenger quantity. Any quantity change must update the seat counters.

Open or download the uploaded payment screenshot.

Enter or change Deposit Paid and Balance values manually.

If a trip price is configured, the system may calculate Balance as Total Booking Price minus Deposit Paid, but staff must be able to correct the value when necessary.

Add internal notes that customers cannot see.

Change booking status to New, Payment Pending, Confirmed or Cancelled. New submissions start with New status.

Keep a simple record of the most recent update date and staff user when practical.

# 12 Part 2 Acceptance Criteria

✓ Staff can create a trip with a name, date and seat capacity; vehicle type is optional.

✓ Saving a trip generates a unique public booking link with a copy-link action.

✓ The public page displays the correct trip and prevents customers from changing the trip or date.

✓ Customers can enter all required passenger, pickup, contact and emergency details and upload payment proof.

✓ Each submitted booking appears automatically in the correct admin trip list.

✓ A group booking creates individual passenger entries linked to one booking reference.

✓ Registered-passenger and remaining-seat totals update automatically.

✓ The system prevents overbooking and stops registration when the trip is sold out.

✓ Staff can update booking, payment, balance, status and internal-note fields.

✓ Cancelled bookings release their seats.

# 13 Future Sprint Improvements

The first sprint should establish a reliable basic workflow. The following items can be planned for later without blocking this version:

Online deposit and full-payment processing

Automatic email and WhatsApp confirmations and reminders

Seat-map assignment and customer seat selection

Waiting list and automatic promotion when seats become available

Printable passenger manifests and Excel or CSV export

QR-code check-in and attendance tracking

Automatic receipts, invoices and balance reminders

Advanced reports, sales dashboards and staff permissions